|  | office use only date received: dd/mm/yy |
| --- | --- |
| full application form |  |
| single programme funding |  |

| project: Stourhead Broadband Scheme | EPMS ref: |
| --- | --- |

Please refer to the guidance notes before completing this application form.

| section a | applicant details |
| --- | --- |

| 1 name and address of individual/ applicant making the application |  |
| --- | --- |
| full name: | Rowan Sylvester-Bradley |
| address: | Brightwell 22 Fox Green Great Bradley Newmarket Suffolk |
| postcode: | CB8 9NR |
| telephone: | 01440 783157 |
| fax: | None |
| email: | rowan.bradley@bigfoot.com |

| 2 contact person and address if different to applicant |  |
| --- | --- |
| full name: |  |
| address: |  |
| postcode: |  |
| telephone: |  |
| fax: |  |
| email: |  |

| section b | project details |
| --- | --- |

| 3 if there have been any changes to the project since the initial application then please state the changes. Include details on how the project will be managed | The village of Wickhambrook has been included. |
| --- | --- |

| 4 explain how the need for this project was identified, eg. feasibility studies, labour market assessments and client requests etc. | The need for this project was first identified when it became apparent that trigger levels, set by traditional suppliers of Broadband technology (such as BT), were not fixed, or were set to such a level that rural communities would be waiting years to be brought inline with the rest of the UK. With the Government's recent directives on Flexible and Homeworking, more and more people are investigating the possibilities of working from home, and finding that it just is not feasible from a rural location with limited access to the internet. Many companies who consider homeworking a viable alternative to office based staff require their homeworkers to have the facility to upload and download sizeable files and documents to/from remote servers, over the internet. Not having this technology limits the job opportunities of the residents of rural communities and can cause them to move away causing rural decline. In additon to this, local businesses are reliant on the existing technology infrastructure, this can limit the type of business in the area, and thus the type of jobs available to local residents. One objective is to ensure that village residents who wish to stay in the area are not forced to look elsewhere for jobs and houses. By ensuring that the villages are covered by Broadband, we hope to show that businesses will be stimulated, more peole will move into the villages and therefore the community as a whole will benefit. It has become apparent that a number of residents already work from home, and would benefit from Broadband not only for their work, but also as a networking and communications arena for homeworkers in the area. We plan to support these activities on the community website. Many of the activites required by homeworkers will be facilitated by broadband: - access to servers in remote offices via Virtual Private Networks. - uploading and downloading large files from remote servers. - sending and receiving e-mails with large attachments typical of the graphics, design, publicity, public relations and media users many of whom live and try to work in our communities. - synchronising e-mail, files, diaries etc. with remote offices. - using groupware applications such as Microsoft Outlook or Netmeeting. - video or audio conferencing. - maintenance of web sites and other servers. |
| --- | --- |

| 5 project timetable: (if different from the initial application) | planned start date: 31/08/03 planned completion date: 31/12/04 |
| --- | --- |

| 6 identify the key stages to be used to measure the progress of the project if these have changed from the initial application form | key stages | date to be achieved |
| --- | --- | --- |
|  | Final Application submitted Approval granted Management Company formed Contract for provision placed (Proj Start) Network build start Initial service available Network build finished Full service available Project completion | 30 April 2003 30 June 2003 30 July 2003 31 August 2003 30 September 2003 31 December 2003 31 March 2004 30 April 2004 31 December 2004 |

| 7 how and when will the impact of the project be evaluated? eg. feedback from user groups, surveys and independent evaluation service | Initially, a project manager will be appointed from within the Stourhead Broadband Group. Their role will be to liaise with the community and the supplier, and ensure that targets are measured and met. 1st evaluation will be 3 months after the initial service is available, when a survey will be included in the village magazines and on the community web site. This survey will gather information on how the residents view the implementation, the installation process, early user experience, network speed and availability, and the coverage of the community. It will identify lessons learned and take action where necessary. 2nd evaluation will be 3 months after full service is available, when budgetary figures provided with this application will be compared to actual figures and decisions will be made about the the following 3-6 months. The evaluation will include the number of residential houses and businesses who have installed Broadband, and additional subscriptions which may have subsequently arisen. |
| --- | --- |

| 8 are there any designations which apply to the project area? eg. Objective 2, Single Regeneration Budget (SRB), Regional Selective Assistance (RSA) | None |
| --- | --- |

| 9 how will you implement equal opportunities across the project? | The project organisation will attempt to ensure that equal opportunities are promoted by and created within the project. |
| --- | --- |

| 10 who will benefit from the project? (please tick all boxes that apply) | business sector homeless ethnic minorities people on low incomes people with disabilities unemployed returners long-term unemployed women elderly young people aged 0-5 community organisations young people aged 6-15 local residents youth aged 16-24 other – please specify below |
| --- | --- |

| section c | output details |
| --- | --- |

| 11 please use the table below to mark the quantities of the direct outputs forecast from the project over the next five years |
| --- |
| outputs | 2002/03 | 2003/04 | 2004/05 | 2005/06 | total |
| number of jobs created1 | 1 | 2 | 2 | 0 | 5 |
| number of jobs safeguarded1 | 0 | 2 | 2 | 0 | 4 |
| number of new business start-ups | 0 | 1 | 2 | 2 | 5 |
| number of new businesses attracted to the region | 0 | 2 | 2 | 2 | 6 |
| number of key sector groups supported | 0 | 0 | 0 | 0 | 0 |
| number of cluster development initiatives supported | 0 | 0 | 0 | 0 | 0 |
| new commercial floorspace created (m2) | 0 | 0 | 0 | 0 | 0 |
| commercial floorspace refurbished (m2) | 0 | 0 | 0 | 0 | 0 |
| number of training weeks2 | 0 | 0 | 0 | 0 | 0 |
| number of people trained obtaining qualifications | 0 | 0 | 0 | 0 | 0 |
| number of people trained obtaining jobs | 0 | 0 | 0 | 0 | 0 |
| number of people in in-work learning | 0 | 0 | 0 | 0 | 0 |
| number of people trained not obtaining qualifications or jobs | 0 | 0 | 0 | 0 | 0 |
| number of dwellings completed or improved | 0 | 106 | 132 | 53 | 291 |
| number of buildings brought back into use | 0 | 0 | 0 | 0 | 0 |
| number of units converted to commercial use | 0 | 0 | 0 | 0 | 0 |
| brownfield land treated for commercial/ industrial floorspace (ha) | 0 | 0 | 0 | 0 | 0 |
| brownfield land treated for housing (ha) | 0 | 0 | 0 | 0 | 0 |
| brownfield land treated for soft end use (ha) | 0 | 0 | 0 | 0 | 0 |
| greenfield land treated for commercial/ industrial floorspace (ha) | 0 | 0 | 0 | 0 | 0 |
| greenfield land treated for housing (ha) | 0 | 0 | 0 | 0 | 0 |
| greenfield land treated for soft end use (ha) | 0 | 0 | 0 | 0 | 0 |
| private sector funding generated (£) |  |  |  |  |  |
| other public funding generated (£) | 0 | 0 | 0 | 0 | 0 |
| number of additional visitors | 0 | 0 | 0 | 0 | 0 |
| number of childcare places created | 0 | 0 | 0 | 0 | 0 |
| number of capacity building initiatives carried out | 0 | 0 | 0 | 0 | 0 |
| community facilities contributed to/ floorspace provided (m2) |  |  |  |  |  |
| market town health checks completed | 0 | 0 | 0 | 0 | 0 |
| community consultations carried out | 0 | 0 | 0 | 0 | 0 |
| number of community participants | 0 | 212 | 476 total | 582 total | 582 |
| websites developed/enhanced | 0 | 2 | 2 | 2 | 6 |
| transport services created/ enhanced | 0 | 0 | 0 | 0 | 0 |
| report produced | 0 | 0 | 1 | 0 | 1 |
| 1 Permanent full time equivalent (fte) jobs of more than 30 hours. Part time jobs can be converted to fte jobs on a pro rata basis. 2 A place on any vocational training or general educational course lasting for the equivalent of at least one week. This could comprise a number of sessions for the same individual. |

| 12 please provide an explanation of how you have arrived at the outputs above | The results above are the "best guess" estimates of members of the current committee |
| --- | --- |

| section d | financial details |
| --- | --- |

| 13 who has prepared the estimates of capital and revenue costs and on what basis? eg. quantity surveyor estimate of capital costs from architectural drawings, tender costs received | The cost estimates have been develped jointly by the committee based closely on suppliers' quotations. |
| --- | --- |

| 14 please list the full estimated costs |
| --- |
| capital costs | 2002/03 | 2003/04 | 2004/05 | 2005/06 | total |
| site/land acquisition3 |  |  |  |  |  |
| acquisition of buildings |  |  |  |  |  |
| site investigations and site survey costs |  |  |  |  |  |
| demand study fees |  |  |  |  |  |
| site preparation |  |  |  |  |  |
| site servicing |  |  |  |  |  |
| building construction and refurbishment |  |  |  |  |  |
| contingency |  | 4,089 |  |  | 4,089 |
| consultants’ fees |  |  |  |  |  |
| building or planning regulation fees |  |  |  |  |  |
| equipment, fixtures, fittings |  |  |  |  |  |
| estate management and security |  |  |  |  |  |
| marketing costs |  | 1,047 |  |  | 1,047 |
| other costs – please specify below |  |  |  |  |  |
| Suppliers costs |  | 70,880 |  |  | 70,880 |
| non-recoverable VAT |  |  |  |  |  |
| total capital costs |  | 76,016 |  |  | 76,016 |

| revenue costs4 | 2002/03 | 2003/04 | 2004/05 | 2005/06 | total |
| --- | --- | --- | --- | --- | --- |
| salaries/consultants |  | 7850 |  |  | 7,850 |
| rent |  |  |  |  |  |
| utilities |  |  |  |  |  |
| administration |  |  |  |  |  |
| materials |  |  |  |  |  |
| professional fees (eg. auditors) |  | 2000 |  |  | 2,000 |
| other costs – please specify below |  |  |  |  |  |
| non-recoverable VAT |  |  |  |  |  |
| total revenue costs |  | 9,850 |  |  | 9,850 |
| total project costs |  | 85,866 |  |  | 85,866 |
| 3 A certificate of valuation or similar will be required to verify costs. 4 Where grant for revenue costs is being sought. |

| 15 please list the funding sources and indicate confirmed funding with a ‘#’. A business plan is also required, which should include a monthly cashflow statement covering the period of the project |
| --- |
| funding sources - capital | 2002/03 £ | 2003/04 £ | 2004/05 £ | 2005/06 £ | total £ |
| applicant’s own resources |  |  |  |  |  |
| local authority (please specify below) |  |  |  |  |  |
| other public sector (please specify below) |  |  |  |  |  |
| EU (please specify below) |  |  |  |  |  |
| lottery (please specify below) |  |  |  |  |  |
| private eg. bank loan |  |  |  |  |  |
| charities/trusts |  |  |  |  |  |
| project income |  |  |  |  |  |
| funding sought from EEDA |  | 76,016 |  |  | 76,016 |
| total capital funding |  | 76,016 |  |  | 76,016 |
| local authority capital (please specify) |  |
| other public sector capital (please specify) |  |
| EU capital (please specify) |  |
| lottery capital (please specify) |  |

| funding sources - revenue | 2002/03 £ | 2003/04 £ | 2004/05 £ | 2005/06 £ | total £ |
| --- | --- | --- | --- | --- | --- |
| applicant’s own resources |  |  |  |  |  |
| local authority (please specify below) |  |  |  |  |  |
| other public sector (please specify below) |  |  |  |  |  |
| EU (please specify below) |  |  |  |  |  |
| lottery (please specify below) |  |  |  |  |  |
| private eg. bank loan |  |  |  |  |  |
| charities/trusts |  |  |  |  |  |
| project income |  |  |  |  |  |
| funding sought from EEDA |  | 9850 |  |  | 9,850 |
| total revenue funding |  | 9850 |  |  | 9,850 |

| total funding sought from EEDA |  | 85,866 |  |  | 85,866 |
| --- | --- | --- | --- | --- | --- |

| local authority revenue (please specify) |  |
| --- | --- |
| other public sector revenue (please specify) |  |
| EU revenue (please specify) |  |
| lottery revenue (please specify) |  |

| 16 if any funding is provided as an ‘in kind’ contribution, please identify which this is and how its value has been determined | None |
| --- | --- |

| 17 if there is a known shortfall between the costs of the project and the funding, please explain how the shortfall will be met and the consequences for the project if funds cannot be raised | We hope to fund the start up of the project with funds made available from EEDA. Following the initial capital out-lay to install the system, we anticipate that the project will be self-funding. In addition to this, we anticipate that the level of interest will bring enough revenue into the project, so that expansion of the infrastructure will be possible to meet the expected growth in demand. |
| --- | --- |

| 18 please explain the effect on the project if the full EEDA contribution is not granted | Without the full EEDA funding the scheme will have to be scaled down to cover fewer villages, and/or users will have to be charged higher prices, which will of course result in fewer subscribers and possibly a "vicious spiral" which could render the whole scheme uneconomic. If the scheme does not go ahead, the area will be further disadvantaged compared to regions which do have broadband, and will not be an attractive place to live and work for those who are involved in leading edge technology. A general spiral downwards would be likely to follow. |
| --- | --- |

| 19 have other sources of funding been sought unsuccessfully? If yes, please state which these were and why funding was not available | No |
| --- | --- |

| section e | declaration |
| --- | --- |

20 declaration

I declare that to the best of my knowledge and belief, the information given on this application form and in any supporting material is correct. I understand that acceptance of this application by the East of England Development Agency (EEDA) does not in any way signify that EEDA has agreed the project is eligible or will receive grant aid.

| signature: (the person with the appropriate authority must sign all project applications) |  |
| --- | --- |

| name of signatory: | Mr. Rowan Sylvester-Bradley |
| --- | --- |
| position of signatory: | Co-ordinator |
| organisation: | Stourhead Broadband Group |
| date: | 29th April 2003 |

| please return this form by email to: | monitoring@eeda.org.uk |
| --- | --- |
| and a signed printed copy with the additional supporting information to: | Programme Management and Monitoring Team East of England Development Agency The Business Centre Station Road Histon Cambridge CB4 9LQ t: 01223 200878 f: 01223 713940 e: monitoring@eeda.org.uk |

appendix a

Sustainability Checklist

Does the project proposal:

| a) include energy and water efficiency measures and minimise the use of natural resources? | yes no |
| --- | --- |
| b) contribute to minimising the amount of waste produced in the East of England? | yes no |
| c) reduce pollution of the local and global environment? | yes no |
| d) protect and enhance the biodiversity of the locality by supporting the natural ecosystems? | yes no |
| e) contribute to creating safe, healthy environments that promote peoples’ physical and mental well-being? | yes no |
| f) offer access to cultural or recreational activities | yes no |
| g) enhance local diversity by respecting local heritage and using local creative skills, materials and produce? | yes no |
| h) ensure no discrimination related to race, gender, sexuality, values, age, disability or beliefs? | yes no |
| i) create opportunities for consultation and participation by the local community? | yes no |
| j) offer equal and efficient access to any services provided? | yes no |
| k) offer any learning or training opportunities? | yes no |
| l) offer opportunities for paid employment or voluntary work that meets the specific needs of the local community? | yes no |
| m) promote the use of local goods and services? | yes no |
| n) promote the use of environmental management systems to increase business competitiveness and/or promote new business in the environmental goods and services sector? | yes no |
| o) include a green travel plan? | yes no |

any other information – please specify

| appendix b | checklist of information to accompany your application |
| --- | --- |

Please provide the appropriate information to support your application.  Please tick the box where supporting information is provided.

| copy of the business plan | confirmation of intention to support ongoing revenue commitments |
| --- | --- |
| details of site investigations carried out | details of any professional advisers to the project and the basis of their selection |
| certification of land and property valuations | copy of planning consent and building regulations and listed building consent (where appropriate) |
| environmental impact assessment (where available) | freeholders written consent to the works if not the applicant |
| accounts/annual financial statements for the last three years (not required for public sector bodies) | copies of any tender documentation |
| constitution/memorandum of association of non public sector bodies | valuation report stipulating before and after values (for sites and building projects) |

| appendix c | site attributes checklist |
| --- | --- |

To be completed for sites and building projects only.

| site ownership |  |
| --- | --- |
| who currently owns the site/building? |  |

| if the applicant leases the site/building, please indicate the nature of the tenancy and unexpired terms of lease: |  |
| --- | --- |

| who will own the freehold of the site/building on completion of the project? |  |
| --- | --- |

| where the applicant is not the owner of the site/building, do you have permission of the freeholder to carry out this project? Please provide evidence: |  |
| --- | --- |
| existing characteristics of the site |  |
| are there any buildings on site? What condition are they in? |  |

| what condition is the land in? eg. contaminated, derelict, greenfield, neglected, vacant, unsightly, unstable etc. |  |
| --- | --- |

| is there access to all main services on the site? If not what further services are required for this project? |  |
| --- | --- |

| describe the previous use of the site/building: |  |
| --- | --- |

| if the land is derelict, when and how did it become derelict? |  |
| --- | --- |

| can action be taken to enforce the restoration/remediation/treatment of the site? |  |
| --- | --- |

| if enforcement action is possible, why is this application for funding being made? |  |
| --- | --- |

| what is the allocated use for the site in the local plan (if any)? |  |
| --- | --- |
| site investigations |  |
| have any site investigations been undertaken? If yes, please give brief details and attach any site investigation reports: |  |
| permissions |  |
| is planning permission required for the project? | yes no* |
| if yes: | * we currently believe that no planning permission will be required, but if it proves necessary to erect aerials etc. this may change. |
| when was planning permission granted? Please attach a copy and any conditions |  |

| if a planning application has not yet been considered, when do you expect a decision? |  |
| --- | --- |

| what other permissions are required? eg. listed building consent, building regulations, fire regulations, public entertainment licence, water discharge licence etc. Please state whether these have been obtained and if not please indicate when you expect to make applications and receive a decision |  |
| --- | --- |

|  | East of England – the UK’s ideas region Bedfordshire Cambridgeshire Essex Hertfordshire Norfolk Suffolk |
| --- | --- |